AI-DESK PLANNING DOCUMENT

IDE SOLUSI INTEGRASI - Ticket Management & WhatsApp Automation System

# 1. Executive Summary

AI-DESK adalah sistem terintegrasi untuk mengelola customer support tickets dengan multi-channel integration (Web, WhatsApp, Email). Sistem ini mengotomasi proses ticketing, assignment, dan resolution tracking, sehingga customer support team dapat menghandle inquiries lebih efisien.

Visi: Membuat customer support lebih responsive & organized tanpa mengorbankan convenience channel komunikasi (WhatsApp).

Key Benefit: Full ticket audit trail, automatic notifications, fast assignment, dan mobile-first support experience via WhatsApp.

# 2. System Overview

AI-DESK akan beroperasi dengan 4 channel utama:

- Web Dashboard: Untuk admin & support team melihat semua tickets

- WhatsApp API (Waha Plus): Customer create tickets + engineers update/resolve

- Email Notifications: Automatic alerts ke support team

- System Database: Central repository untuk semua tickets & metadata

## 2.1 Core Features

### A. Ticket Creation

- Via Web: Form input dengan required fields (Title, Description, Category, Priority)

- Via WhatsApp: Mention @AI-DESK + keyword 'tolong buatin tiket' + description → auto create

- Auto-generated Ticket ID (e.g., TK-20250601-001)

### B. Customer Interaction

- Auto Reply: System langsung reply ke customer dengan ticket ID & acknowledgement

- Customer dapat track ticket status via WhatsApp (send 'status TK-xxx')

### C. Support Team Notification

- Email Alert: Notifikasi ke support email dengan ticket details & priority

- Dashboard Alert: Real-time notification di web dashboard

### D. Engineer Assignment

- Auto-Assign: Based on skills/availability (configurable rules)

- WhatsApp Push: Engineer dapat notifikasi + ticket detail via WA

- Manual Assign: Support lead dapat assign manually dari dashboard

### E. Engineer Updates & Resolution

- Update Status: Engineer mention @AI-DESK + 'TK-xxx progress: [message]' → auto update

- Close Ticket: Engineer mention @AI-DESK + 'TK-xxx close: [resolution]' → resolved

- Reopen Ticket: If customer confirm issue not resolved

- Timestamp & Audit: Semua actions tercatat dengan user & timestamp

# 3. System Architecture

High-Level Architecture:

- Frontend Layer: Web Dashboard (React/Vue)

- API Layer: REST/GraphQL endpoints

- Business Logic: Ticket management, automation rules, workflows

- Integration Layer: WhatsApp (Waha Plus), Email, Webhooks

- Data Layer: PostgreSQL/MongoDB + Cache (Redis)

System Components:

| Component | Function | Technology |
| --- | --- | --- |
| Web Dashboard | Admin interface, ticket view, reporting | React/Vue + Tailwind |
| Backend API | Core business logic & integrations | Node.js/Express or Python/FastAPI |
| Waha Plus Agent | Parse WA messages, trigger actions | Waha Plus API + Webhooks |
| Email Service | Send notifications to support team | Nodemailer / SendGrid |
| Database | Store tickets, users, audit logs | PostgreSQL |

# 4. Data Model

### 4.1 Core Entities

Tickets Table

- ticket_id (PK): String - e.g., TK-20250601-001

- customer_id (FK): Customer reference

- assigned_engineer_id (FK): Engineer reference

- title: String

- description: Text

- status: Enum (OPEN, IN_PROGRESS, RESOLVED, CLOSED, REOPENED)

- priority: Enum (LOW, MEDIUM, HIGH, URGENT)

- category: String (e.g., Technical, Billing, General)

- source: Enum (WEB, WHATSAPP)

- created_at: Timestamp

- updated_at: Timestamp

- resolved_at: Timestamp (nullable)

Customers Table

- customer_id (PK): UUID

- name: String

- email: String

- whatsapp_number: String (+62xxx)

- company: String (optional)

Engineers/Users Table

- user_id (PK): UUID

- name: String

- email: String

- whatsapp_number: String

- role: Enum (ADMIN, SUPPORT, ENGINEER, VIEWER)

- skills: Array (e.g., \['Technical', 'Billing'\])

Ticket Updates/Comments Table

- update_id (PK): UUID

- ticket_id (FK): Reference

- author_id (FK): User reference

- message: Text

- action_type: Enum (COMMENT, STATUS_CHANGE, CLOSE, REOPEN)

- created_at: Timestamp

# 5. User Workflows

## 5.1 Customer Creates Ticket via WhatsApp

- Customer mention @AI-DESK di group: 'tolong buatin tiket, internetnya putus sejak jam 2 siang'

- Waha Plus webhook triggers → System parse message

- System create ticket record (auto-generate ID, set status OPEN)

- Extract customer from group → Add to customer DB if new

- Send auto-reply: 'Terima kasih! Kami buat tiket TK-20250601-001 untuk Anda. Tim kami segera membantu.'

- Send email notification ke support team

- System auto-assign based on availability/skills → Send WA to engineer

## 5.2 Engineer Updates Ticket via WhatsApp

- Engineer mention @AI-DESK: 'TK-20250601-001 progress: Sudah check router, perlu reset modem'

- System update ticket status to IN_PROGRESS

- Add comment/update record

- Send notification to customer via WA (optional auto-forward or just dashboard log)

## 5.3 Engineer Closes Ticket

- Engineer mention @AI-DESK: 'TK-20250601-001 close: Internet sudah normal, sudah reset modem berhasil'

- System update ticket status to RESOLVED

- Set resolved_at timestamp

- Send notification ke customer: 'Tiket TK-xxx sudah diselesaikan. Silakan reply 'setuju' jika masalah sudah teratasi'

## 5.4 Customer Reopens Ticket

- Customer reply: 'tidak setuju, masih ada problem'

- System update status to REOPENED

- Alert engineer: 'Tiket TK-xxx di-reopen, review dan update lagi'

- Loop back ke step 5.2

## 5.5 Admin Dashboard Monitoring

- Support lead login ke web dashboard

- View all tickets dengan filter (status, priority, date range)

- Can manually assign/reassign tickets

- View ticket history & all updates

- Generate reports (tickets by engineer, avg resolution time, etc)

- View customer satisfaction (if rating feature added)

# 6. Integration Points

## 6.1 WhatsApp (Waha Plus)

- Incoming: Webhook untuk parse setiap message di AI-DESK group

- Outgoing: Send messages via Waha Plus API (auto-reply, notifications)

- Authentication: API key + webhook token

## 6.2 Email Notifications

- SMTP server untuk send emails

- Trigger events: New ticket, ticket assigned, ticket closed

- Email template: Customizable per event

## 6.3 Future Integrations

- CRM: Sync customer data

- Slack: Support team notifications

- Knowledge Base: Link relevant articles dalam ticket

# 7. Recommended Tech Stack

| Layer | Recommendation | Rationale |
| --- | --- | --- |
| Frontend | React 18 + TypeScript | Fast development, large ecosystem |
| Styling | Tailwind CSS + shadcn/ui | Utility-first, responsive, professional |
| Backend | Node.js + Express (or NestJS) | JavaScript fullstack, fast prototyping |
| Database | PostgreSQL 14+ | Reliable, ACID, JSON support |
| Cache | Redis | Session, rate-limit, real-time features |
| Authentication | JWT + refresh tokens | Stateless, secure, scalable |
| API Documentation | OpenAPI 3.0 + Swagger UI | Easy testing, clear contract |
| Deployment | Docker + Docker Compose / K8s | Easy scaling, consistent environment |
| Hosting | AWS/GCP/Azure or Self-hosted VPS | Scalable, reliable, good support |

# 8. Implementation Phases

## Phase 1: Foundation (Week 1-3)

- Setup dev environment (Node.js, PostgreSQL, Redis)

- Initialize project structure & git repo

- Design database schema

- Build core API endpoints (CRUD for tickets, users, customers)

- Setup authentication & authorization

## Phase 2: Web Dashboard (Week 4-5)

- Create React project structure

- Build ticket list page with filters

- Build ticket detail page

- Build create/edit ticket form

- User management & role assignment interface

## Phase 3: WhatsApp Integration (Week 6-7)

- Setup Waha Plus account & get API credentials

- Implement webhook endpoint for incoming messages

- Build message parser (detect keywords: 'tolong buatin tiket', 'TK-xxx progress', etc)

- Implement auto-reply logic

- Build Waha Plus sender service (send notifications)

## Phase 4: Email Notifications (Week 8)

- Setup SMTP service

- Create email templates

- Implement notification service

## Phase 5: Automation & Assignment (Week 9)

- Build auto-assignment logic

- Implement workflow engine (status transitions)

- Build event logging & audit trail

## Phase 6: Testing & Refinement (Week 10-11)

- Unit tests (API endpoints)

- Integration tests (WhatsApp webhook, Email service)

- End-to-end testing

- Performance optimization

## Phase 7: Deployment & Training (Week 12)

- Setup production environment

- Deploy to cloud

- Setup monitoring & logging

- User training & documentation

- Launch!

# 9. Resources & Team

Recommended Team Composition:

| Role | Responsibilities | Headcount/Timeline |
| --- | --- | --- |
| Product Manager | Requirements, roadmap, priorities | 1 FTE (full project) |
| Backend Engineer | API, database, integrations | 1-2 FTE (full project) |
| Frontend Engineer | Dashboard UI, user experience | 1 FTE (Phase 2+) |
| DevOps/Infra | Deployment, CI/CD, monitoring | 0.5 FTE (Phase 6+) |
| QA Engineer | Testing, bug reporting, documentation | 0.5 FTE (Phase 5+) |

Budget Estimate (12-week project):

- Development: $15,000 - $25,000 (depending on team location/rates)

- Infrastructure (3 months): $300 - $500/month

- Waha Plus subscription: TBD (check Waha pricing)

- Email service (SendGrid/AWS SES): $0 - $100/month

# 10. Timeline & Milestones

| Week | Phase | Deliverables |
| --- | --- | --- |
| 1-3 | Foundation | API endpoints, DB schema, Auth system |
| 4-5 | Dashboard | Web UI, ticket management features |
| 6-7 | WhatsApp Integration | Webhook, message parser, auto-reply |
| 8 | Email Service | Notification system, templates |
| 9 | Automation | Auto-assignment, workflow engine |
| 10-11 | Testing | QA, bug fixes, optimization |
| 12 | Deployment | Production launch, training |

# 11. Risks & Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Waha Plus API downtime | Can't receive/send WA messages | Implement retry logic & fallback alerts |
| Message parsing errors | Wrong ticket creation or updates | Robust regex patterns, user feedback loop |
| Resource constraints | Project delays | Prioritize MVP features, extend timeline |
| Data security/privacy | Customer data breach | Encryption, access control, regular audits |
| Poor user adoption | Low ticket usage | Training, demo, gather feedback |

# 12. Next Steps

- Review & feedback on this planning document

- Finalize scope & feature prioritization

- Assemble team & allocate resources

- Create detailed technical specifications

- Setup development environment

- Kickoff Phase 1 development

---

Document prepared: June 1, 2025

Company: IDE SOLUSI INTEGRASI