AI-DESK PLANNING DOCUMENT - UPDATED

IDE SOLUSI INTEGRASI - Multi-Tenant Ticket Management & SaaS Platform

# 1. Executive Summary (UPDATED)

AI-DESK adalah platform SaaS untuk mengelola customer support tickets dengan multi-tenant architecture. Dirancang untuk mendukung multiple customer sekaligus dengan auto-categorization berbasis domain email, WhatsApp automation, dan monthly reporting. Menggunakan teknologi terkini (Golang + React) untuk performa optimal dan mobile-friendly experience.

Visi: Platform all-in-one untuk support ticketing yang scalable, responsive, dan multi-channel.

Key Features: Multi-tenant, email + WhatsApp integration, auto-categorization, role-based access, monthly reports, mobile-responsive UI.

# 2. System Overview

AI-DESK adalah multi-tenant SaaS dengan 4 channel utama:

- Web Dashboard: Admin interface untuk manage semua customers, engineers, dan tickets

- Email (helpdesk@idesolusi.co.id): Customer email → auto create ticket + auto-categorize by domain

- WhatsApp API (Waha Plus): Engineers update/resolve tickets via WA mention

- Reporting: Monthly export per customer (CSV, PDF)

## 2.1 Core Features

### A. Multi-Tenant Architecture

- Setiap customer (e.g., Mitsubishi, Toyota) punya workspace terpisah

- Master Customer: Domain, API key, subscription tier, engineers

- Data isolation: Complete separation, secure multi-tenancy

### B. Email Integration

- Email ke helpdesk@idesolusi.co.id → auto-parse, create ticket

- Auto-categorize: Extract customer dari sender email domain

- Master customer punya domain field (e.g., mitsubishi.com) → fuzzy match

- Email headers & attachments di-store untuk audit trail

### C. WhatsApp Integration

- Customer mention @AI-DESK + 'tolong buatin tiket' → auto create

- Engineer mention TK-xxx + update/close/reopen → system auto-update

- Waha Plus API untuk send notifications & alerts

### D. Monthly Reporting & Export

- Per customer: Total tickets, resolution time, engineer performance

- Export format: CSV, PDF, Email delivery

- Scheduled job: Auto-generate setiap tanggal 1 bulan

### E. Mobile-Responsive Web

- Single responsive codebase, bukan native apps

- Tablet & mobile optimized: Touch-friendly UI, fast loading

- PWA-ready: Can add to home screen, works offline (future)

# 3. Data Model (UPDATED)

Master Customer Table (Global)

- customer_id (PK): UUID

- name: String (e.g., Mitsubishi Indonesia)

- domain: String (e.g., mitsubishi.com, toyota.co.id)

- email_support: String (where their support team emails)

- subscription_tier: Enum (STARTER, PROFESSIONAL, ENTERPRISE)

- api_key: String (for external integrations)

- created_at, updated_at: Timestamp

Master Engineer Table

- engineer_id (PK): UUID

- customer_id (FK): Which customer owns this engineer

- name: String

- email: String

- whatsapp_number: String

- skills: Array (\['Technical\', \'Billing\'])

- availability: Enum (AVAILABLE, BUSY, OFF)

- is_active: Boolean

Tickets Table (Tenant-scoped)

- ticket_id (PK): String - TK-{CUSTOMER_CODE}-{DATE}-{SEQUENCE}

- customer_id (FK): Which customer tenant

- assigned_engineer_id (FK): Engineer

- title, description: String/Text

- status: Enum (OPEN, IN_PROGRESS, RESOLVED, CLOSED, REOPENED)

- priority: Enum (LOW, MEDIUM, HIGH, URGENT)

- source: Enum (EMAIL, WHATSAPP, WEB)

- email_from: String (if from email integration)

- created_at, updated_at, resolved_at: Timestamp

Ticket Updates/Comments Table

- update_id (PK): UUID

- ticket_id (FK): Reference

- engineer_id (FK): Who made the update

- message: Text

- action_type: Enum (COMMENT, STATUS_CHANGE, CLOSE, REOPEN)

- created_at: Timestamp

# 4. Recommended Tech Stack (UPDATED)

| Layer | Technology | Why This? |
| --- | --- | --- |
| Frontend | React 19 + TypeScript | Responsive, mobile-first, large ecosystem |
| Styling | Tailwind CSS v4 + shadcn/ui | Modern, responsive, accessible |
| Backend | Go 1.22+ (Gin/Echo) | High performance, compiled, excellent for multi-tenant SaaS |
| Database | PostgreSQL 16+ (with schemas) | ACID compliant, multi-tenancy via schemas |
| Cache/Session | Redis 7+ | Real-time features, rate limiting, session management |
| Email Integration | Imap-Go / Mailhog (dev) | Parse incoming emails from helpdesk@ |
| Authentication | JWT + OAuth2 (optional) | Stateless, secure, role-based access control |
| API Docs | Swagger/OpenAPI 3.1 | Auto-generated, interactive testing |
| Job Queue | Bull/Bee-Queue (or Go workers) | Monthly reports, email parsing |
| Containerization | Docker + Docker Compose | Consistent dev/prod, easy scaling |
| Hosting | AWS/GCP/Azure or VPS (Linode) | Scalable, reliable, good support |

## 4.1 Why Golang for Backend?

- Performance: Compiled language → faster execution, lower CPU/memory footprint

- Concurrency: Goroutines handle thousands of concurrent requests easily (perfect for multi-tenant)

- Scalability: Single binary deployment, no runtime dependency, horizontal scaling trivial

- Reliability: Strong type system, simple language = fewer bugs in production

- Cost: Lower infrastructure costs (small binary, efficient resource usage)

- SaaS-Ready: Many SaaS platforms (Stripe, Docker, Kubernetes) built with Go

# 5. Integration Points (UPDATED)

## 5.1 Email Integration

- IMAP polling: Connect to helpdesk@idesolusi.co.id mailbox

- Parse headers: Extract From, Subject, Body, Attachments

- Domain matching: Match sender domain vs master customer domain field

- Auto-create: Generate ticket in correct customer tenant

- Webhook: Mark email as processed, store in audit log

## 5.2 WhatsApp (Waha Plus)

- Incoming: Webhook dari Waha Plus → parse messages

- Keyword detection: 'tolong buatin tiket', 'TK-xxx progress', 'TK-xxx close'

- Outgoing: Send notifications ke customer & engineers

## 5.3 Reporting & Export

- Scheduled job: Run on 1st of month → generate reports

- Export formats: CSV, PDF (using Go libraries like gofpdf)

- Email delivery: Auto-send reports to customer email

- Data: Ticket count, avg resolution time, top engineers, SLA metrics

# 6. Implementation Phases

## Phase 1: Foundation (Week 1-3)

- Setup Go project + PostgreSQL (with tenant schema architecture)

- Database schema design (multi-tenant, master customer/engineer tables)

- Core API endpoints (CRUD for tickets, customers, engineers)

- Authentication & authorization (JWT, role-based)

## Phase 2: Web Dashboard (Week 4-5)

- React project setup (responsive, mobile-first)

- Ticket list + filters (status, priority, date range, customer)

- Ticket detail + update form

- Master data management (customers, engineers) UI

## Phase 3: Email Integration (Week 6-7)

- Setup IMAP connection to helpdesk@idesolusi.co.id

- Email parser (Go library: github.com/jotron/email)

- Domain matching logic → auto-categorize customer

- Auto create ticket + send auto-reply

## Phase 4: WhatsApp Integration (Week 8)

- Waha Plus webhook setup

- Message parser + keyword detection

- Send notifications & auto-replies

## Phase 5: Monthly Reports (Week 9)

- Report generation logic (query tickets, calculate metrics)

- CSV/PDF export (go-pdf library)

- Scheduled job (cron) + email delivery

## Phase 6: Testing & Refinement (Week 10-11)

- Unit tests (Go testing package)

- Integration tests (email, WhatsApp, reporting)

- E2E testing, performance optimization

## Phase 7: Deployment & Launch (Week 12)

- Docker setup + CI/CD pipeline

- Deploy to production cloud (AWS/GCP)

- Monitoring & alerting setup

- Training & documentation

# 7. Team & Resources

Recommended Team:

| Role | Responsibilities | Timeline |
| --- | --- | --- |
| Product Manager | Requirements, roadmap, customer feedback | Full project |
| Go Backend Engineer | API, database, integrations, email/WA | Full project (2x if possible) |
| React Frontend Engineer | Dashboard UI, responsive design, UX | Phase 2 onwards |
| DevOps/Infra | Docker, CI/CD, deployment, monitoring | Phase 6 onwards |
| QA Engineer | Testing, bug reports, documentation | Phase 5 onwards |

Budget Estimate (12-week):

- Development: $20,000 - $35,000 (Go is more expensive than Node.js but worth it)

- Infrastructure (3 months): $300 - $800/month

- Waha Plus: Check pricing

- Email/Hosting: $100 - $200/month

# 8. Next Steps

- Review + feedback on this updated plan

- Finalize feature scope & prioritization

- Assemble team (Go + React engineers)

- Create detailed technical specifications

- Kickoff Phase 1

---

Document updated: June 1, 2025 (v2.0 - Multi-Tenant + Golang)

IDE SOLUSI INTEGRASI